TrustGuard

Intelligence Upgrade Roadmap

Phase 2 · FastAPI Backend · Free & Open Source

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Three Modules. One Goal: Zero-Day Survival.

This document provides a complete, implementation-ready plan for upgrading TrustGuard with WHOIS domain age detection, VirusTotal multi-engine consensus, and a monthly ML retraining pipeline — all using free tools and open data.

# Executive Overview

TrustGuard currently operates a strong Static/Lexical Analysis and ML Detection pipeline. This roadmap defines the three free upgrades that transform it from a good prototype into a production-grade, self-improving threat intelligence system.

| Module | Effort | Signal Strength | Free? | Timeline |
| --- | --- | --- | --- | --- |
| WHOIS Domain Age | Low | Very High | ✅ Yes | Week 1–2 |
| VirusTotal Integration | Low–Medium | Extremely High | ✅ Free tier | Week 2–4 |
| ML Retraining Pipeline | Medium | High (long-term) | ✅ Yes | Month 2 |

MODULE 1 — WHOIS Domain Age Detection

Effort: Low  |  Timeline: Week 1–2  |  Impact: Very High

Why It Matters

Domain age is one of the single strongest phishing indicators available. Over 70% of phishing domains are used within 5 days of registration and abandoned within 30. This one feature can flag entire attack campaigns before any blacklist has caught them.

Installation

pip install python-whois

Core Implementation

Create a new file: app/modules/whois_checker.py

import whois

from datetime import datetime, timezone

from typing import Optional

import logging

logger = logging.getLogger(__name__)

def get_domain_age_days(domain: str) -> Optional[int]:

"""Returns domain age in days, or None if lookup fails."""

try:

w = whois.whois(domain)

created = w.creation_date

if isinstance(created, list):

created = created[0]

if created is None:

return None

if created.tzinfo is None:

created = created.replace(tzinfo=timezone.utc)

age = (datetime.now(timezone.utc) - created).days

return max(age, 0)

except Exception as e:

logger.warning(f"WHOIS lookup failed for {domain}: {e}")

return None

def score_domain_age(age_days: Optional[int]) -> dict:

"""Converts age to a risk score and plain-English reason."""

if age_days is None:

return {"score": 0.5, "label": "Unknown", "reason":

"Domain age could not be determined."}

if age_days < 7:

return {"score": 0.9, "label": "Critical",

"reason": f"Domain is only {age_days} days old —

extremely high-risk."}

if age_days < 30:

return {"score": 0.75, "label": "High",

"reason": f"Domain is {age_days} days old — suspicious."}

if age_days < 180:

return {"score": 0.4, "label": "Moderate",

"reason": f"Domain is {age_days} days old."}

return {"score": 0.1, "label": "Low",

"reason": f"Domain is {age_days} days old — established."}

FastAPI Integration

Add this to your existing scan endpoint in app/main.py or app/routers/scan.py:

from app.modules.whois_checker import get_domain_age_days, score_domain_age

# Inside your scan function:

age_days = get_domain_age_days(normalized_domain)

whois_result = score_domain_age(age_days)

# Add to your final response:

"whois": {

"domain_age_days": age_days,

"risk_score": whois_result["score"],

"label": whois_result["label"],

"reason": whois_result["reason"]

}

Caching Warning

WHOIS queries are slow (300ms–2s). Wrap this call inside your existing LRU cache keyed on the domain, not the full URL. Domain age only needs to be checked once per domain per 24 hours.

from functools import lru_cache

@lru_cache(maxsize=1000)

def cached_whois(domain: str) -> Optional[int]:

return get_domain_age_days(domain)

Edge Cases to Handle

- ⚠  Some TLDs block WHOIS lookups — return None gracefully, never crash

- ⚠  creation_date can be a list (multiple registrars) — always take [0]

- ⚠  Private/redacted registrations return None — treat as moderate risk, not safe

- ⚠  Punycode international domains need decoding first before lookup

MODULE 2 — VirusTotal Multi-Engine Consensus

Effort: Low–Medium  |  Timeline: Week 2–4  |  Impact: Extremely High

Why It Matters

VirusTotal aggregates 70+ antivirus and threat intelligence engines into a single API call. One URL scan gives you consensus from Kaspersky, Sophos, Fortinet, and dozens more. The free tier allows 500 requests/day and 4 requests/minute — enough for a real product at launch.

Get your free API key at: https://www.virustotal.com/gui/join-us

Installation

pip install vt-py  # Official VirusTotal Python client

Core Implementation

Create: app/modules/virustotal_checker.py

import vt

import os

from typing import Optional

import asyncio

VT_API_KEY = os.getenv("VIRUSTOTAL_API_KEY")

async def check_url_virustotal(url: str) -> Optional[dict]:

"""Submits URL to VirusTotal and returns consensus result."""

if not VT_API_KEY:

return None  # Graceful degradation if key not set

async with vt.Client(VT_API_KEY) as client:

try:

# Submit URL for analysis

analysis = await client.scan_url_async(url)

await asyncio.sleep(15)  # Wait for engines to process

# Fetch the completed analysis

result = await client.get_object_async(

f"/analyses/{analysis.id}"

)

stats = result.stats

return parse_vt_result(stats)

except vt.APIError as e:

if e.code == "QuotaExceededError":

return {"error": "rate_limited"}

return None

def parse_vt_result(stats: dict) -> dict:

"""Converts raw engine stats to a clean risk assessment."""

malicious  = stats.get("malicious", 0)

suspicious = stats.get("suspicious", 0)

total      = sum(stats.values())

flagged    = malicious + suspicious

ratio      = flagged / total if total > 0 else 0

if malicious >= 5:

label = "Confirmed Malicious"

score = min(0.95, 0.7 + (malicious / total))

elif malicious > 0 or suspicious >= 3:

label = "Suspicious"

score = 0.6

else:

label = "Clean"

score = max(0.05, ratio)

return {

"malicious_engines": malicious,

"suspicious_engines": suspicious,

"total_engines": total,

"risk_score": round(score, 2),

"label": label,

"reason": f"{flagged}/{total} engines flagged this URL."

}

Rate Limit Strategy

Free tier = 500 req/day, 4 req/min. Protect it with this approach:

- 1. Only call VirusTotal if your local ML score is above 0.4 (pre-filter with cheap checks first)

- 2. Cache VT results for 24 hours per URL — same URL should never burn two quota calls

- 3. Use a Redis or in-memory TTL cache keyed on the normalized URL

- 4. If rate_limited is returned, degrade gracefully — return existing risk score without VT layer

Environment Setup

Add to your .env file:

VIRUSTOTAL_API_KEY=your_free_key_here

Load it in your FastAPI app startup:

from dotenv import load_dotenv

load_dotenv()

MODULE 3 — Monthly ML Retraining Pipeline

Effort: Medium  |  Timeline: Month 2  |  Impact: High (long-term)

Why It Matters

A model trained once becomes stale within weeks. Phishing patterns evolve constantly — new keyword tricks, new TLD abuse, new URL structures. A monthly retraining pipeline keeps your Random Forest current without manual intervention. All data sources below are free and public.

Free Data Sources

- 🔴 Malicious: PhishTank — phish_verified.csv updated daily. Free download, no key needed.

- 🔴 Malicious: OpenPhish — plain text URL feed, updated every 12 hours. Free tier available.

- 🔴 Malicious: URLhaus (abuse.ch) — CSV feed of active malware URLs. Completely free.

- 🟢 Legitimate: Tranco Top 1M — weekly-updated list of the most legitimate domains on the web. Free.

- 🟢 Legitimate: Alexa/Majestic top sites (archived) — additional legitimate domain source.

Pipeline Architecture

Create: scripts/retrain_pipeline.py

#!/usr/bin/env python3

"""

TrustGuard Monthly Retraining Pipeline

Run: python scripts/retrain_pipeline.py

Schedule: cron 0 2 1 * * (2am on 1st of each month)

"""

import requests, csv, io, joblib, logging

import pandas as pd

from sklearn.ensemble import RandomForestClassifier

from sklearn.model_selection import train_test_split

from sklearn.metrics import classification_report

from datetime import datetime

from app.modules.feature_extractor import extract_features

logger = logging.getLogger(__name__)

MODEL_PATH = "models/rf_model.joblib"

PHISHING_FEEDS = [

"http://data.phishtank.com/data/online-valid.csv",

"https://openphish.com/feed.txt",

"https://urlhaus.abuse.ch/downloads/csv_recent/",

]

LEGIT_FEED = "https://tranco-list.eu/top-1m.csv.zip"

def fetch_phishing_urls() -> list[str]:

urls = []

# PhishTank CSV

r = requests.get(PHISHING_FEEDS[0], timeout=30)

reader = csv.DictReader(io.StringIO(r.text))

urls += [row["url"] for row in reader if row.get("url")]

# OpenPhish plain text

r = requests.get(PHISHING_FEEDS[1], timeout=30)

urls += r.text.strip().splitlines()

logger.info(f"Fetched {len(urls)} phishing URLs")

return urls[:50000]  # Cap for training balance

def fetch_legit_urls() -> list[str]:

import zipfile, io as _io

r = requests.get(LEGIT_FEED, timeout=60)

z = zipfile.ZipFile(_io.BytesIO(r.content))

with z.open("top-1m.csv") as f:

reader = csv.reader(io.TextIOWrapper(f))

urls = [f"https://{row[1]}" for row in reader if len(row) > 1]

logger.info(f"Fetched {len(urls)} legitimate URLs")

return urls[:50000]

def build_dataset(phishing: list, legit: list) -> pd.DataFrame:

rows = []

for url in phishing:

try:

feats = extract_features(url)

feats["label"] = 1

rows.append(feats)

except Exception:

pass

for url in legit:

try:

feats = extract_features(url)

feats["label"] = 0

rows.append(feats)

except Exception:

pass

return pd.DataFrame(rows)

def train_and_save(df: pd.DataFrame):

X = df.drop("label", axis=1)

y = df["label"]

X_train, X_test, y_train, y_test = train_test_split(

X, y, test_size=0.2, random_state=42, stratify=y

)

model = RandomForestClassifier(

n_estimators=200,

max_depth=20,

class_weight="balanced",

n_jobs=-1,

random_state=42

)

model.fit(X_train, y_train)

report = classification_report(y_test, model.predict(X_test))

logger.info(f"Model performance:\n{report}")

# Save with timestamp backup

ts = datetime.now().strftime("%Y%m%d_%H%M")

joblib.dump(model, f"models/rf_model_{ts}.joblib")

joblib.dump(model, MODEL_PATH)  # Overwrite active model

logger.info(f"Model saved to {MODEL_PATH}")

if __name__ == "__main__":

logging.basicConfig(level=logging.INFO)

logger.info("Starting retraining pipeline...")

phishing_urls = fetch_phishing_urls()

legit_urls    = fetch_legit_urls()

df = build_dataset(phishing_urls, legit_urls)

logger.info(f"Dataset: {len(df)} samples")

train_and_save(df)

logger.info("Retraining complete.")

Scheduling (Cron)

Add to your server crontab (crontab -e):

# Retrain TrustGuard ML model at 2am on the 1st of each month

0 2 1 * * cd /path/to/trustguard && python scripts/retrain_pipeline.py >> logs/retrain.log 2>&1

Zero-Downtime Hot Reload

After saving the new model, reload it without restarting FastAPI:

# In app/ml/predictor.py

import joblib, os

from watchdog.observers import Observer

from watchdog.events import FileSystemEventHandler

class ModelReloader(FileSystemEventHandler):

def on_modified(self, event):

if event.src_path.endswith("rf_model.joblib"):

global model

model = joblib.load("models/rf_model.joblib")

print("Model hot-reloaded successfully.")

PUTTING IT TOGETHER — Unified Risk Score Fusion

Weighted Score Aggregation

Each module produces its own risk score (0.0–1.0). Combine them with weights that reflect signal reliability:

def fuse_scores(ml_score, whois_score, vt_score) -> dict:

"""Weighted fusion of all intelligence layers."""

weights = {

"ml":    0.35,  # Random Forest — your trained model

"whois": 0.25,  # Domain age — very high signal

"vt":    0.40,  # VirusTotal consensus — most authoritative

}

# Graceful degradation if a module is unavailable

active = {}

if ml_score    is not None: active["ml"]    = ml_score

if whois_score is not None: active["whois"] = whois_score

if vt_score    is not None: active["vt"]    = vt_score

if not active:

return {"final_score": 0.5, "confidence": "low"}

total_weight = sum(weights[k] for k in active)

fused = sum(active[k] * weights[k] for k in active) / total_weight

confidence = "high" if len(active) == 3 else "medium" if len(active) == 2 else "low"

return {"final_score": round(fused, 3), "confidence": confidence}

Final Verdict Thresholds

- 🟢 0.0 – 0.35  →  Safe  (green)

- 🟡 0.35 – 0.60  →  Suspicious — proceed with caution  (amber)

- 🟠 0.60 – 0.80  →  High Risk — likely phishing  (orange)

- 🔴 0.80 – 1.0   →  Confirmed Threat — block immediately  (red)

Implementation Timeline

| Week | Task | Module | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Install python-whois, write checker | WHOIS | Domain age endpoint live |
| Week 2 | Integrate WHOIS into scan flow + cache | WHOIS | Age data in scan response |
| Week 3 | Get VT key, build vt_checker.py | VirusTotal | VT scores flowing into API |
| Week 4 | Rate limit strategy + graceful degradation | VirusTotal | Production-safe VT integration |
| Month 2 W1 | Build fetch + feature extraction pipeline | ML Pipeline | PhishTank + Tranco data flowing |
| Month 2 W2 | Train new model, compare vs current | ML Pipeline | Improved model metrics |
| Month 2 W3 | Hot reload + cron schedule | ML Pipeline | Fully automated monthly retrain |
| Month 2 W4 | Score fusion + unified verdict | All Modules | TrustGuard Phase 2 complete |

Long-Term Survival Checklist

- ✅ Retrain the model monthly — stale ML is worse than no ML

- ✅ Monitor your VirusTotal quota daily — set an alert at 400/500 requests

- ✅ Keep WHOIS results cached per-domain for 24 hours minimum

- ✅ Always degrade gracefully — if VT is down, still return ML + WHOIS scores

- ✅ Log which module flagged each threat — this data trains your next model version

- ✅ Consider adding a BERT-based URL classifier from HuggingFace in Phase 3

TrustGuard Phase 2 Roadmap  ·  Built with open-source tools  ·  Zero licensing cost